AFRINREN Meeting 6 with Hussein Suleman

Project

- Discussion with Science Faculty about giving “blanket” approval (instead of individual) for ethics application for usability testing - majority of students applying from CS department.

  - Will have to see how process turns out.

Initial Feasibility Demo

- Rosy: Collect initial set of traceroute data, write scripts for this

- Chantal: Design process is structured around users; therefore need to meet with users before creating design but access to network managers difficult during holidays (Chantal not in CT).

  - Alternative methods of getting input:

    - Literature - Decision made to use lit.

    - Email

    - Surveys

- Demonstrate the feasibility of displaying/visualising the data

Project Proposal

- Incorporate feedback from marking rubrics into proposal:

  - Elaborate more on user testing methodology

  - Make mention of methodology for evaluation of VIS

  - Clarify aim and motivation for Visualisation

  - Reword geospatial visualisation research question (“more aspects to make it more challenging”)

- Rob needs to reword RQ around dashboard idea mentioned in presentation.

  - Alter subsequent sections around new approach

June Vac Dates:

- Rob Attending CSIR Internship in Pretoria 17 June - 17 July

- Rosy: On Contiki 18 June - 16 July

- Chantal: In Europe 15 June - 28 June, will be in Joburg for remainder of June vac.

Points of Action:

- Revise project proposal for Thursday, 11 June

- Setup project website for Friday, 12 June

- Rob to complete literature review, 21 June

- Initial Feasibility Demo:

  - Rosy to collect initial sets of data before leaving for Contiki on 18 June

  - Chantal to formulate initial designs based on literature and using data from Rosy

  - Rob to do the same as Chantal but for non-geospatial vis

Due Dates:

- Revised Proposal: 11 June

- Project Web Presence: 12 June

- Rob’s Literature Review: 21 June

- Initial Feasibility Demo: 20-24 July

Next Meetings:

- No future meetings scheduled